Title

Trade Hunter’s initial planning

Third Year Of Computer Engineering

Authors:

Julen Gabilondo, Peru Ramos, Unai Laskurain, Andoni Usandizaga And Xabat Maortua

24th of January of 2024

Index

Figure index	II

1	Introduction	1

1.1	Definition of the project	1

1.2	Kanban roles	1

2	Product backlog	3

2.1	Product backlog items	3

2.1.1	Create a REST server	3

2.1.2	Create the login	3

2.1.3	Create an automation method with Jenkins	3

2.1.4	Create the registration	4

2.1.5	Collect data from external factors	4

2.1.6	Create Python server	4

2.1.7	Create the user edition	4

2.1.8	Search historical data in the web	5

2.1.9	Make the simulation with threads	5

2.1.10	Make predictions through the web	5

2.1.11	Collect real time data	5

2.1.12	Implement bot via gmail	6

2.1.13	Implement the forum system	6

2.1.14	Recommendation system to suggest forums	6

2.2	Project Phases and Live Cycle	6

2.3	Initial planification	7

3	Policies rules	9

3.1	Policies	9

3.1.1	WIP limit definition	9

3.1.2	Priorities among projects/tasks	9

3.1.3	Classes of services	9

3.1.4	Defining how to act with blocked items	9

3.1.5	Defining the capacity utilization and balancing	9

3.1.6	Definition of how and when the work enters to the process	9

3.1.7	Explaining the Definition of done of the items in each column	10

# Figure index

2-1. Figure: Gantt diagram	7

# Introduction

## Definition of the project

The "Trade Hunter" project aims to address prevalent issues faced by investors in the stock market, with approximately 98% experiencing financial losses. Challenges stem from market dynamics' complexities, emotional decision-making, and the inadequacy of traditional prediction tools. The project focuses on developing a robust AI model capable of providing reliable stock market predictions with a minimum coefficient of determination of 0.6.

The primary objectives include creating an accurate predictive model through historical data analysis, machine learning methodologies, and algorithmic adjustments. The project also aims to minimize investment risks by implementing a comprehensive risk evaluation strategy, identifying potential obstacles, and offering strategies to minimize financial exposure. Beyond predictions, the project seeks to empower users with a deeper understanding of the stock market through intuitive interfaces, informative content, and user-friendly tools.

The solution, an advanced AI-driven system, is designed to analyse historical data about the IBEX 35 stock market and external factors affecting it. The system's functionalities include accurate prediction capability, data visualization, and a user recommendation system. The project envisions not only demonstrating high coefficient of determination in predicting market trends but also serving as an educational tool to facilitate informed and strategic decision-making.

The diverse customer base includes individual investors, financial institutions, corporate entities, and academic and research institutions. The commitment is to deliver a comprehensive and adaptable solution that aligns with the unique needs of each customer segment.

In-depth market analysis reveals competitors in traditional analysis tools, predictive analytics platforms, and machine learning solutions. The project distinguishes itself by incorporating diverse data sources, continuous learning, a user-friendly interface, and transparency, positioning it as an advanced and user-centric solution.

The alignment with the Sustainable Development Goals (SDGs) includes goals such as No Poverty, Decent Work and Economic Growth, Industry, Innovation, and Infrastructure, Reduce Inequalities, and Partnerships to achieve the Goals.

## Kanban roles

To begin with, regarding the project management specifications, the roles of the Kanban methodology and the responsibles assigned to each one of them will be defined. First of all, as the responsible for improving workflow efficiency there is the role of the Service Delivery Manager (SDM). The main goal of the SDM is to ensure a smooth flow of work. The SDM helps the project team to focus on increasing the speed of delivery and shortening response times, this means, increasing productivity and efficiency by focusing on workflow. It is responsible for optimizing workflow efficiency, leading the daily stand-up and Kanban meeting and ensuring smooth and punctual delivery. The team member that has been assigned with this role is Unai Laskurain.

Another role that must be defined in Kanban methodology is Service Request Manager (SRM), who is responsible to understand and interpret the client’s needs and expectations. The SRM functions primarily as a risk manager and facilitator. It should apply a predefined set of criteria around value to rank work items by priority according to the value they offer. It is responsible for ordering work items from the backlog and facilitating prioritization, owning the policies for the system, improving corporate governance and reducing the risks for single individuals on the team. The team member that has been assigned with this role is Peru Ramos.

Finally, the last role for Kanban methodology would be team members, who are the rest of the members of the team. Team members in a Kanban system shoulder the responsibility of pulling tasks according to their capacity, collaborating seamlessly to maintain workflow, and updating progress regularly on the Kanban board. They respect Work in Progress (WIP) limits, communicate effectively, and actively contribute to retrospectives for process improvement. Their dedication to self-management, timely delivery, and quality work ensures a steady flow, while their adaptability and commitment to continuous improvement drive the evolution of efficient, value-driven processes within the team. The team members assigned with this role are Julen Gabilondo, Andoni Usandizaga and Xabat Maortua.

# Product backlog

## Product backlog items

### Create a REST server

The objective is to develop a REST server with a MySQL database backend. The server should handle CRUD operations through well-defined APIs. Subtasks include creating a MySQL database with appropriate tables and relationships, implementing data models aligned with the database schema, developing controllers for routing HTTP requests and ensuring proper validation, creating services for business logic and data processing with seamless integration into controllers. It also includes implementing repositories for data access with CRUD operation methods and proper handling of database connections, and adding MySQL configuration for secure integration into the REST server. Acceptance criteria include the successful completion of each subtask, ensuring the database is appropriately structured, models accurately represent entities and relationships, controllers effectively route requests, services seamlessly interact with controllers, repositories provide necessary data access methods, and MySQL configuration is securely integrated and well documented for future maintenance.

### Create the login

The objective is to establish a functional login system, encompassing design, front-end development using Node-Red, back-end implementation through REST APIs, and thorough validation of login functionality. Subtask 1 involves creating a visually appealing login page design, ensuring a user-friendly interface. Subtask 2 requires implementing the front-end of the login page using Node-Red, with acceptance criteria including accurate representation of the design and intuitive user interactions. Subtask 3 focuses on creating the REST function of the login, with acceptance criteria centred on secure and efficient communication between the front-end and back-end, and proper processing and validation of user credentials. Subtask 4 involves conducting comprehensive testing to validate the correct functioning of the login system, ensuring successful user logins and appropriate handling of invalid credentials or edge cases. Acceptance criteria for this subtask cover both front-end and back-end aspects to guarantee a seamless and secure login experience.

### Create an automation method with Jenkins

The objective is to develop an automation method using Jenkins, involving the selection of commands for automation, creation of Jenkinsfile and PowerShell files, and validation of the entire process. Subtask 1 requires selecting and specifying all commands that need automation, ensuring comprehensive coverage of the targeted processes. Subtask 2 involves creating a Jenkinsfile and accompanying PowerShell files to orchestrate and execute the automation tasks seamlessly. Acceptance criteria include the correct implementation of commands, effective integration of Jenkins and PowerShell, and proper documentation. Subtask 3 focuses on validation, requiring thorough testing to ensure the correctness of the automated process. Acceptance criteria encompass successful execution of automation tasks, handling of potential errors, and overall reliability and efficiency of the automated method within the Jenkins environment.

### Create the registration

The objective is to develop a user-friendly registration system, encompassing the design of the registration page, front-end development, back-end implementation through REST APIs, and thorough validation of the registration process. Subtask 1 involves designing the appearance of the registration page, ensuring an aesthetically pleasing and intuitive user interface. Subtask 2 requires implementing the front-end of the registration page, ensuring accurate representation of the design and seamless user interactions. Subtask 3 focuses on creating the REST function for user registration, with acceptance criteria centred on secure communication, proper validation of user input, and successful integration with the back-end. Subtask 4 involves conducting comprehensive testing to validate the correct functioning of the registration process, ensuring successful user registrations and appropriate handling of any errors or edge cases. Acceptance criteria cover both front-end and back-end aspects to guarantee a smooth and reliable registration experience.

### Collect data from external factors

The objective is to gather relevant information from external sources, involving the selection of pertinent data for inclusion in the AI database, searching historical data, creating a database using InfluxDB, saving the retrieved information into the database, and validating the appropriateness of the chosen data and format. Subtask 1 requires choosing key information for integration into the AI database, ensuring its relevance and significance. Subtask 2 involves searching historical data to provide context and enhance the dataset's richness. Subtask 3 focuses on creating an InfluxDB database, ensuring proper configuration and alignment with the chosen data. Subtask 4 requires saving the searched information into the InfluxDB database, with acceptance criteria including successful data integration and storage. Subtask 5 involves comprehensive validation, ensuring that the collected data and chosen format meet the required standards, offering valuable insights and maintaining consistency within the AI database.

### Create Python server

The objective is to establish a Python server, involving key subtasks such as pre-processing the model, implementing the modelling process, conducting model validation, and verifying the coefficient of determination of given predictions. Subtask 1 requires the development of pre-processing steps to prepare data for the model effectively. Subtask 2 involves creating the modelling components, ensuring the proper implementation of algorithms and structures for the desired functionality. Subtask 3 focuses on validating the model, assessing its performance against predetermined criteria to ensure accuracy and reliability. Subtask 4 requires thorough validation of the predictions generated by the model, ensuring they align with expectations and meet predefined coefficient of determination standards. Acceptance criteria for each subtask aim to ensure the successful implementation of the Python server, from pre-processing to model validation and prediction coefficient of determination verification.

### Create the user edition

The goal is to implement a user-friendly functionality for editing user information, involving the design of the user edition page, front-end development, creation of the REST function for editing user details, and thorough verification of the functionality. Subtask 1 focuses on designing the appearance of the user edition page, ensuring an intuitive and visually appealing interface. Subtask 2 involves implementing the front-end for user edition, ensuring accurate representation of the design and seamless user interactions. Subtask 3 requires creating a robust REST function for editing user information, with acceptance criteria centred on secure communication, proper validation of user input, and successful integration with the back-end. Subtask 4 involves comprehensive testing to verify the correct functioning of the user edition functionality, ensuring successful edits to user information and appropriate handling of any errors or edge cases. Acceptance criteria cover both front-end and back-end aspects to guarantee a smooth and reliable user edition experience.

### Search historical data in the web

The goal is to enable historical data retrieval through a web interface. Subtasks involve defining the appearance of the data, designing visual graphs, creating the front-end for efficient data searches, implementing REST functions to generate graphs and request data from the AI server, and validating accurate data visualization. Acceptance criteria include a visually appealing data layout and colour scheme, effective graph designs, a user-friendly front end, successful implementation of REST functions for graph creation and data requests, and the verification of accurate data visualization on the front end.

### Make the simulation with threads

The objective is to develop a simulation with threads, encompassing the creation of an operating system simulation structure and the seamless implementation of this structure into the project. Subtasks include the creation of a well-defined simulation structure, ensuring it aligns with project requirements, and subsequently integrating this structure effectively into the overall project. Acceptance criteria involve the successful completion of both subtasks, with the operating system simulation structure accurately designed and implemented within the project framework.

### Make predictions through the web

The goal is to make predictions through the web, involving the design of a website, graphical representation of the market, front-end development, creation of a function to invoke the AI model and retrieve predictions, and visualization of these predictions in a graphical format. Subtasks include designing an aesthetically pleasing and functional website, creating a market graphic that effectively represents relevant data, developing the frontend for user interaction, implementing a function to call the AI model and obtain accurate predictions, and ensuring the seamless visualization of these predictions within the graphical representation. Acceptance criteria encompass the successful completion of each subtask, with the website exhibiting an appealing design, the market graphic effectively conveying information, the front-end providing a user-friendly experience, the AI model function reliably producing predictions, and the predictions being accurately visualized in the graphic.

### Collect real time data

The objective is to collect real-time data, involving the design and implementation of a scraping method in Python, and ensuring the accuracy of the collected data. Subtasks include the creation of an effective scraping method design, its subsequent implementation using Python, and rigorous validation to guarantee the correctness of the acquired data. Acceptance criteria encompass the successful completion of each subtask, with a well-designed and functional scraping method, its successful implementation in Python, and robust verification procedures to confirm the accuracy of the collected real-time data.

### Implement bot via gmail

The goal is to implement a bot via Gmail, which involves designing the structure of the bot, creating a function for automated email sending, and conducting thorough checks to ensure the correct transmission of emails. Subtasks include defining a well-organized structure for the bot, developing a functional function to automate the email-sending process, and implementing robust validation procedures to verify the accurate delivery of emails. Acceptance criteria encompass the successful completion of each subtask, with a well-designed bot structure, a reliable function for automated email sending, and a comprehensive verification mechanism to confirm the correct transmission of emails through Gmail.

### Implement the forum system

The objective is to implement a forum system, including the design of the forum system itself, the creation of chat functionality, the actual implementation of the forum system, and the subsequent validation and testing of the entire system. Subtasks encompass designing a comprehensive and user-friendly forum system, incorporating chat functionality seamlessly into the design, implementing the forum system to meet specified requirements, and rigorously validating and testing the overall functionality to ensure a robust and error-free system. Acceptance criteria involves the successful completion of each subtask, with a well-designed forum system, functional chat capabilities, successful implementation, and a validated and thoroughly tested system ready for deployment.

### Recommendation system to suggest forums

The objective is to create a recommendation system for suggesting forums to users, involving the design of the recommendation system, its subsequent implementation, and thorough validation to ensure its proper functionality. Subtasks include designing an effective recommendation system tailored to user preferences, implementing the system to seamlessly integrate with the forum platform, and conducting meticulous testing and validation processes to confirm the accurate and reliable operation of the recommendation system. Acceptance criteria encompass the successful completion of each subtask, with a well-designed recommendation system, successful implementation within the forum platform, and rigorous validation to guarantee the proper functioning of the recommendation system, ultimately providing users with relevant and valuable forum suggestions.

## Project Phases and Live Cycle

Once that the product backlog items have been defined, it will be specified the project phases that will have each of them. The initial “PENDING” phase signifies the starting point, where there are all of the PBI-s waiting for them to start. Once a PBI goes from this phase to the next one, it has to go through all the other phases before reaching “DEPLOY” phase, which is the phase in which there are all the finished PBI-s. This deployment phase signifies the realization of the project's objectives, making the platform available for utilization.

Moving forward, the 'DESIGN' phase is where the initial ideation is done. Here, PBIs undergo meticulous planning and conceptualization. This involves the creation of the design of what will be implemented. The main goal is to make a clear and strong plan that guides us from ideas to making it real. This phase is important because it sets the foundation for the next steps, ensuring a structured approach to the development process.

Moving on from the 'DESIGN' phase, PBIs progress into the 'IMPLEMENTATION' stage. This step marks the transition from planned designs to practical features. The phase represents a critical stage where conceptual ideas transform into functional elements, forming the core framework of the platform. This phase starts when the design is done and finishes when all the functionalities to be done are implemented in the final product.

Finally, once features are confirmed, they move on to the 'VALIDATION' phase. This stage is all about careful testing, reviewing, and ensuring quality to guarantee that the created functions match the set requirements and run smoothly within the system. This phase acts as a guard, only allowing fully checked features to proceed, maintaining the platform's integrity and performance standards.

## Initial planification

After explaining the project phases and its live cycle, the project’s initial planning will be explained, accompanied by the Gantt chart than can be seen below (2-1. Figure: Gantt diagram). First of all, the chart indicates that the initial focus will be on developing the Rest of the Server from day 5 to day 7. Subsequently, the Web development phase is scheduled to last from day 5 to day 21, with specific tasks outlined within this timeframe.

2-1. Figure: Gantt diagram

In the first three days of the web development phase, the team plans to create the necessary REST functionalities. Following this, the next three days are allocated for implementing the login system. The registration process is scheduled from the 11th to the 16th of December, and once completed, the web development phase will conclude with the implementation of user edition features.

Concerning the Artificial Intelligence model, the initial step involves collecting data from external factors that affect the model. This includes real-time data collection through scraping. Subsequently, a Python service will be developed, and concurrently, a simulation of the service will be programmed using threads. Once the Python service with the model is finalized, the web configuration will be adjusted to display the predictions generated by the Python model.

After dedicating several days to refining the web predictions, the project will move on to implement a Gmail bot. This bot aims to not only showcase predictions on the web but also send notifications to customers via Gmail, alerting them to opportune investment times.

Finally, after achieving the aforementioned milestones, the team plans to implement a forum system on the web page. This involves creating an artificial intelligence model that recommends forums based on specific characteristics. Once the model is developed, it will be integrated into the web page to enhance the user experience.

# Policies rules

Kanban policies are crucial for establishing clear rules and guidelines within a system, promoting smooth workflow, and facilitating decision-making. Here the project policies are defined both for defining the way technical work is done and for managing the system and communication, with the main objective of making the workflow enable people to make the right decisions easily.

## Policies

### WIP limit definition

The WIP limit of 5 items is set to optimize the team's focus and efficiency. By limiting the number of concurrent tasks, it is ensured that team members can dedicate sufficient attention to each item, reducing context switching and enhancing the overall quality of work.

### Priorities among projects/tasks

Tasks with higher priority take precedence to ensure the team is addressing critical needs. However, flexibility is allowed to address lower-priority tasks if they are prerequisites for higher-priority tasks. This approach ensures that the team can adapt to changing priorities without compromising the overall project timeline.

### Classes of services

All tasks default to the "Standard" class. Tasks with fixed dates or milestone dependencies are classified as "Fixed Date." Urgent or expedited tasks, unexpected but crucial for project progression, fall under the "Urgent/Expedited" class. This classification allows the team to prioritize and allocate resources appropriately based on the nature of each task.

### Defining how to act with blocked items

When an item is blocked, immediate communication within the team is essential. The team collaborates to identify the root cause of the blockage and works together to resolve the issue efficiently. This proactive approach ensures that impediments are addressed promptly, minimizing delays in the workflow.

### Defining the capacity utilization and balancing

Weekly meetings provide a dedicated time for the team to review the product backlog, adjust project priorities, and assess performance. WIP limits are adjusted based on observed team capacity, and information from daily meetings is used to gain insights into ongoing tasks. This iterative process promotes continuous improvement and adaptability to the team's evolving dynamics.

### Definition of how and when the work enters to the process

New tasks are introduced to the backlog exclusively during the weekly meeting. This deliberate entry policy aims to maintain order and prevent distractions, allowing the team to focus on ongoing tasks without being disrupted by frequent influxes of new work. This structured approach ensures a controlled and organized workflow.

### Explaining the Definition of done of the items in each column

Progression through the five columns (Pending, Design, Implementation, Validation and Deploy) follows a strict Definition of Done. A task cannot move to the next column until the respective subtasks in the current column are completed. For instance, it will not transition from the Design column to Implementation until the designing subtask is fulfilled. This ensures that each stage is completed thoroughly before advancing, maintaining a high standard of quality in the project's development process.